|  |  |  |  |  |  |  |  |  |  |  |  |  | Change Order # |  |  |  |  | 3 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # MISSOURI DEPARTMENT OF transportation # FORCE ACCOUNT RECORD # SUMMARY OF COSTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ## Route | 60 |  | ## County | Shannon |  |  | ## Contract |  |  | 951019.901 |  |  |  | ## Date |  | 1-14-98 |  |  |
| ## Description and location of work: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Excavation more than 8 ft. below plan, Bent #2, Left Footing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | ### Wages |  |  |  |  |  | ### Fringe Benefits |  |  |  |  |  | ### Total |  |
| Labor Account: |  |  |  |  | $483.76 |  |  |  |  |  | $56.58 |  |  |  |  |  | $540.34 |  |
| Plus 20 % of Labor Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $108.07 |  |
| Insurance & Social Security Tax Account |  |  |  |  |  |  |  | Percentage: |  |  |  | 23.278 |  |  |  |  | $112.61 |  |
| Plus 20 % of Ins. & S.S. Tax Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $22.52 |  |
| Materials Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 600.00 |  |
| Plus 20 % of Materials Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 120.00 |  |
| Sales Tax |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 37.65 |  |
| Equipment Rental Account |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $425.00 |  |
| Plus 20 % (Contractor Owned Equip.) or 5 % (Rental Equip.) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $85.00 |  |
| Total |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $2,051.19 |  |
| Overhead on Approved Subcontract Work (5 % of Actual Cost) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GRAND TOTAL |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | $2,051.19 |  |
| Approved by for MoDOT: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Signature: |  |  |  |  |  |  |  |  |  |  |  | , Resident Engineer |  |  |  |  |  |  |
| Name: |  | A.B. Deal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approved by for Contractor: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Signature: |  |  |  |  |  |  |  |  |  |  |  |  | President |  |  |  |  |  |
| Name: |  | R.R. Ruby |  |  |  |  |  |  |  |  |  |  | (Title) |  |  |  |  |  |
| Attach single copies of the following to the District office copy: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Receipted invoices covering all material used - All Daily Force Account Records - Written agreements on Equipment Rental Rates - Copy of the payrolls showing employees who did the force account work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Distribution: |  | Contractor (Original) |  |  |  | Division of Construction via District |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | District Office |  |  |  | Resident Engineer |  |  |  |  |  |  |  |  |  |  |  |  |