Progress Report No. 1

MAXIMUM ALLOWABLE PROFIT

AVERAGE PROFIT

FOR DIRECT SALARY COSTS GREATER THAN $2,000,000 USE A RATE OF 10%

## I-70/I-435 – Conceptual Design

JXXXXXX

ABC Consulting Project No. XXXXX

For Period: August 1, 2000 – August 31, 2000

- Work Completed This Period

The following work tasks were completed during the above period:

- Continued preparation of conceptual plan

- Obtained parcel maps for study area

- Collected survey data

- Work To Be Completed Next Period

The following tasks are anticipated to be completed during September 2000:

  - Follow up on property information

  - Finalize alignment for preliminary plan

- Schedule and Budget Status

Project is on track and within budget.

- Problems and Recommended Solutions

No significant problems were encountered during this period.

Note:  Project mangers may want to request that progress report be structured similar to the Scope of Services or Task/Hours in the contract.